NGUMUS EYE

Replit vs Vercel — Full Codebase Gap Analysis

Prepared by Claude  |  March 2026

OVERALL VERDICT: ~35% Complete  —  Major API & Integration Gaps

# 1. Architecture Overview

The three assets in this project each serve a different purpose and must work together:

| Asset | Technology | Role |
| --- | --- | --- |
| Vercel Web App | Next.js 16, Supabase SSR, Vercel Blob | Original, authoritative source of truth. All features, correct DB schema, working chat. |
| Replit Web App | Express.js server + React SPA (Vite), session-based auth, multer uploads | Companion web app. Has working group chat. Must replicate all Vercel DB operations and add missing features. |
| Replit Mobile App | React Native / Expo, Supabase JS SDK direct, SecureStore sessions | PRIMARY deliverable. Talks directly to Supabase. Must get group chat working from the Replit web app implementation. |

# 2. Feature Completion Scorecard

Based on full source analysis of both codebases against the Vercel original:

| Feature / Module | Status | Notes |
| --- | --- | --- |
| Authentication (Login/Signup) | ✅ Working | Both apps use Supabase auth correctly. Session handling differs (Replit uses Express sessions, mobile uses SecureStore) but both work. |
| Feed / Incident List | 🟡 Partial | Data fetches correctly from Supabase. BUT: image URLs for feed posts are broken — getStorageUrl() not applying to incident_media paths. |
| Incident Detail Screen | 🟡 Partial | Post detail loads. Images broken (same URL issue as feed). Reactions/votes work. Timeline endpoint returns empty array. |
| Report Incident | 🟡 Partial | Core insert works now (error 23514 was extra fields — fixed in docs). Geohash calculation is duplicated in-line (not using ngeohash lib). Media upload path goes to /attached_assets not Supabase storage. |
| Map Screen | 🔴 Broken | Shows ALL incidents including unverified. Must add .gt('verification_level', 0) filter. Pin colours not severity-based. No popup on pin tap. |
| Groups List | ✅ Working | Replit web app and mobile both correctly load all groups with membership check. |
| Group Chat — Replit Web | ✅ Working | The Replit web app group chat polls every 3 seconds, handles membership check, image upload. This is the reference to copy from. |
| Group Chat — Mobile App | 🔴 Broken | CRITICAL: No real-time subscription. No polling fallback. Chat only loads once on mount — new messages never appear without manual refresh. Image upload calls /api/upload on siteUrl but field name is 'file' (mobile) vs 'files' (server expects array). Server returns {urls:[]} but mobile expects {url:}. |
| Group Chat — Vercel Web | 🔴 Missing | Vercel web app has the best chat (Supabase Realtime + 3s polling + optimistic UI). This must be ported to the Vercel codebase — it already exists in components/group-chat.tsx and IS working. |
| User Profile | 🟡 Partial | followers/following counts showing 0 (now fixed in api.ts). Subscription check queries wrong table name 'subscription_plans' — actual table is 'plans' in Vercel schema. |
| Subscription & Vouchers | 🔴 Broken | Mobile api.ts queries 'subscription_plans' (wrong) — correct table is 'plans'. Voucher redemption uses wrong field 'is_used' vs actual column. Server-side voucher route exists but not wired to mobile. |
| Case Deck | 🟡 Partial | Cases CRUD works via Supabase direct. Subscription gate uses wrong table name. Evidence/document uploads go to /attached_assets not Supabase storage bucket. |
| Device Tracking | ✅ Working | Direct Supabase queries to tracked_devices table — working correctly. |
| Counseling / Support | 🟡 Partial | Creates support_requests in Supabase. Table may not exist in actual DB schema (not in Vercel SQL scripts). |
| Notifications Screen | 🔴 Missing | Not implemented in mobile or Replit web. Vercel has /notifications page reading from notifications table. |
| Search Screen | 🔴 Missing | Not implemented in mobile or Replit web app. Vercel has /search page. |
| Follow / Unfollow Users | 🔴 Partial | user_follows table queries added to profile fetch. But no follow/unfollow action buttons in mobile UI. |
| Image Uploads (Media) | 🔴 Broken | Replit server saves to /attached_assets/ local disk — not Supabase Storage or Vercel Blob. Mobile uploadMedia() sends field 'file' (singular) but server multer expects 'files' (array). Server returns {urls:[array]} but mobile expects {url: string}. |
| Admin Portal | 🔴 Missing | Not in Replit scope — Vercel only. Not expected on mobile/Replit. |
| Password Reset Flow | 🟡 Partial | Signup works. Forgot password not implemented on mobile — only exists on Vercel web. |

# 3. Critical Bugs — Fix These First

## Bug 1: Mobile Group Chat Has No Real-Time Updates

Location: mobile/src/screens/GroupChatScreen.tsx

The GroupChatScreen calls groupsApi.getMessages() once in useEffect([groupId]) and never again. There is no Supabase Realtime channel subscription and no polling interval. Messages sent by other users are never received without the user manually leaving and re-entering the chat.

What needs to happen — copy this exact pattern from the Replit web client/src/pages/group-chat.tsx (which polls every 3s):

useEffect(() => {

loadMessages(); // initial load

// Real-time subscription

const channel = supabase

.channel(`group-messages-${groupId}`)

.on('postgres_changes', {

event: 'INSERT', schema: 'public',

table: 'group_messages',

filter: `group_id=eq.${groupId}`

}, () => loadMessages())

.subscribe();

// Polling fallback every 3 seconds

const poll = setInterval(loadMessages, 3000);

return () => {

supabase.removeChannel(channel);

clearInterval(poll);

};

}, [groupId]);

## Bug 2: Image Upload Field Name & Response Mismatch

Location: mobile/src/lib/api.ts uploadMedia() + server/routes.ts /api/upload

Three-way mismatch between mobile, server, and what Supabase storage expects:

- Mobile sends: FormData with field 'file' (singular)

- Server multer expects: upload.array('files', 10) — plural, array

- Server returns: { urls: ['/attached_assets/...'] } — array of local paths

- Mobile expects: result.url or result.publicUrl — single string

- Root problem: server saves to local disk (/attached_assets/) — NOT to Supabase storage or Vercel Blob. Local paths are useless on mobile.

Fix required:

- Change server upload route: multer field name from 'files' to 'file' for single file uploads, OR update mobile to send field 'files'

- Change server /api/upload to upload file to Supabase storage bucket 'incident-media' and return the public URL

- Change server to return { url: publicUrl } not { urls: [localPath] }

## Bug 3: Wrong Table Name for Subscriptions

Location: mobile/src/lib/api.ts — authApi.login, userApi.getProfile

The mobile app queries 'subscription_plans' as a related table via join:

supabase.from('user_subscriptions').select('*, subscription_plans(*)')

The actual table in Vercel's schema (scripts/046_update_plans_pricing.sql) is called 'plans', not 'subscription_plans'. This causes the subscription join to silently return null, making every user appear as having no subscription.

Fix: change all instances of 'subscription_plans(*)' to 'plans(*)'

## Bug 4: Image URLs Not Constructed for Feed & Detail

Location: mobile/src/lib/api.ts postsApi.getAll and getById

The incident_media table stores a relative path like 'userId/incidentId/photo.jpg'. The mobile getStorageUrl() function exists and correctly prepends the Supabase storage URL. However the feed cards in FeedScreen.tsx and IncidentDetailsScreen.tsx may not be using this constructed URL when rendering images, resulting in broken image displays.

Fix: ensure every Image component rendering incident media uses:

const imageUrl = path.startsWith('https://') ? path

: `${supabaseUrl}/storage/v1/object/public/incident-media/${path}`

## Bug 5: Map Shows All Incidents Including Unverified

Location: mobile/src/screens/MapScreen.tsx

The map query has no filter on verification_level, so it shows all incidents including ones still under review. The Vercel spec is explicit: map must ONLY show verified incidents (verification_level > 0). Feed shows all incidents — only map must filter.

Add to map query: .gt('verification_level', 0)

Also required: pin colours must be based on incident_types.severity (see Section 4 for colour values).

## Bug 6: Voucher Redemption Broken

Location: mobile/src/screens/SubscribeScreen.tsx

The voucher redemption checks for the 'is_used' field on the vouchers table (correct field name). However the subscription creation after redemption uses 'subscription_plans' relation (wrong — should be 'plans') and the subscribe screen may not correctly create the user_subscriptions record with all required fields (user_id, plan_id, status, started_at, expires_at).

# 4. What the Replit Dev Did Wrong — Full List

## 4.1 Architecture Decisions That Deviate from the API Doc

Session-based auth instead of JWT tokens

The Replit Express server uses express-session with MemoryStore to hold accessToken and refreshToken. This is fine for the web app but creates a problem: session state is in-memory and resets on every server restart. The Replit web app loses all logged-in sessions on redeploy. The API doc specifies JWT Bearer tokens stored in SecureStore (mobile) — the server should use the incoming Bearer token from the Authorization header, not sessions.

Files saved to local disk, not Supabase Storage

The /api/upload route uses multer.diskStorage saving to /attached_assets/ on the local filesystem. This means uploaded images are only available while the Replit container is running. They are inaccessible from mobile and disappear on redeploy. The correct approach (as in Vercel) is to upload to Supabase Storage bucket 'incident-media' and return the public URL.

Server proxies Supabase instead of mobile calling Supabase directly

The API doc says: 'Use the Supabase JS SDK directly for all database reads.' The Replit web app correctly proxies through Express (fine for web). However the mobile app should NOT go through the Express server for reads — it should call Supabase directly, which it mostly does. The problem is writes (incident creation, messages) also need auth context, which the mobile app handles correctly via supabase.auth session.

## 4.2 Missing Features vs Vercel Original

- Notifications screen — not built. Vercel has full /notifications page reading from notifications table with new_follower, incident_comment, group_message types.

- Search screen — not built. Vercel has full-text search across incidents, groups, and users.

- Follow/Unfollow buttons — profile screen shows follower counts but has no action buttons to follow or unfollow other users.

- Forgot Password / Reset flow — not implemented on mobile. Only signup and login exist.

- Incident timeline — postsApi.getTimeline always returns empty array. Vercel reads from incident_events table.

- Map pin popups — tapping a pin shows nothing. Must show title, type, severity chip, and 'View Incident' button.

- Verified badge on feed posts — feed cards show no visual indicator for verified incidents.

- Delete own message in chat — Vercel supports long-press to delete. Not implemented in mobile GroupChatScreen.

- Public profile view — no screen to view another user's profile by ID.

## 4.3 API Integration Errors

- wrong table: 'subscription_plans' used everywhere — correct name is 'plans'

- Upload endpoint mismatch: mobile sends field 'file', server expects 'files' array

- Upload response mismatch: server returns {urls:[]} array, mobile reads result.url (single)

- approveRequest in mobile api.ts passes p_group_id as second argument to RPC — Vercel's RPC function only takes p_request_id (one argument). This causes silent failure.

- groupsApi.join mobile sends p_user_id to request_join_group RPC — Vercel RPC doesn't accept p_user_id (it reads auth.uid() server-side). This causes RPC to fail and falls back to manual insert which works but is redundant.

- request_join_group RPC returns different statuses than mobile checks for. Mobile checks 'joined'/'already_member' but RPC may return different values.

- Incident report: mobile creates geohash inline (duplicated code) instead of using ngeohash library. The inline implementation may have edge case errors.

- Case Deck subscription gate queries with wrong table ('subscription_plans') — always returns null — no user can access Case Deck even when subscribed.

# 5. What Is Working Well

## 5.1 Replit Web App — Group Chat (The Good Part)

The Replit web app's group chat (client/src/pages/group-chat.tsx) is well-built and should be the reference implementation for porting to the mobile app:

- React Query polls /api/groups/:id/messages every 3000ms when user is a member

- Membership check before sending — shows appropriate locked UI for non-members

- Image upload flow integrated (though going to wrong storage)

- Member management modal with role display

- Creator-only settings, group edit, and delete flows

- Join request approval/denial for private groups

- Leave group, remove member actions

NOTE: The Vercel group-chat.tsx is even better — it adds Supabase Realtime on top of polling AND has optimistic message display. The best outcome is: Vercel web keeps its own chat (already working), Replit web keeps its Express-based chat (already working), and mobile gets the real-time + polling pattern ported from Vercel's group-chat.tsx.

## 5.2 Mobile App — Direct Supabase Integration

- Auth: correct use of supabase.auth.signInWithPassword, session stored in SecureStore

- Feed: direct Supabase query with joins — incident_types and profiles fetched correctly

- Groups: all CRUD operations, join/leave, request management — correctly wired

- Cases: create, read, update against 'cases' table — working

- Device Tracking: direct insert/select against tracked_devices — working

- Reactions/voting: correctly inserts into incident_reactions with right reaction_type values

- Comments: insert into comments table with correct author field (not user_id)

- Profile: followers/following counts now present in getProfile query

- Image picker + upload flow: structure is correct, just needs server-side fix

## 5.3 Mobile App — Good Architecture Choices

- api.ts is a single well-organized file with all Supabase calls grouped by domain

- SecureStore used correctly for token persistence across app restarts

- Navigation structure (Stack + Bottom Tabs) is well-organized and covers all screens

- Error handling with try/catch and fallback behavior in most API functions

- getStorageUrl() helper exists and correctly constructs Supabase public URLs

# 6. Fix Instructions for the Replit Developer

Send these instructions to the Replit developer in this priority order. Each fix is self-contained and testable.

## Priority 1 — Mobile Group Chat Real-Time (CRITICAL)

File: mobile/src/screens/GroupChatScreen.tsx

Replace the current useEffect that calls loadData() once with this pattern:

// In GroupChatScreen, separate message loading from group/members loading

const loadMessages = async () => {

const res = await groupsApi.getMessages(groupId);

setMessages(res.data);

setTimeout(() => flatListRef.current?.scrollToEnd(), 50);

};

useEffect(() => {

loadData(); // load group info, members, user role

loadMessages();

const channel = supabase

.channel(`group-messages-${groupId}`)

.on('postgres_changes', {

event: 'INSERT', schema: 'public',

table: 'group_messages',

filter: `group_id=eq.${groupId}`

}, () => loadMessages())

.subscribe();

const poll = setInterval(loadMessages, 3000);

return () => {

supabase.removeChannel(channel);

clearInterval(poll);

};

}, [groupId]);

## Priority 2 — Fix Upload Endpoint

File: server/routes.ts — /api/upload route

Replace the multer disk storage with Supabase Storage upload:

app.post('/api/upload', upload.single('file'), async (req, res) => {

const file = req.file;

if (!file) return res.status(400).json({ message: 'No file uploaded' });

const ext = path.extname(file.originalname);

const fileName = `uploads/${randomUUID()}${ext}`;

const db = await getClient(req);

const { error } = await supabase.storage

.from('incident-media')

.upload(fileName, file.buffer, { contentType: file.mimetype });

if (error) return res.status(500).json({ message: error.message });

const { data: urlData } = supabase.storage

.from('incident-media').getPublicUrl(fileName);

res.json({ url: urlData.publicUrl });

});

Also change multer config to use memoryStorage() instead of diskStorage so file.buffer is available.

## Priority 3 — Fix Subscription Table Name

File: mobile/src/lib/api.ts — all occurrences

Find and replace ALL instances of:

supabase.from('user_subscriptions').select('*, subscription_plans(*)')

Replace with:

supabase.from('user_subscriptions').select('*, plans(*)')

Then update all references to subscription?.subscription_plans to subscription?.plans. This affects authApi.login, userApi.getProfile, and SubscribeScreen.tsx.

## Priority 4 — Fix Map Verification Filter

File: mobile/src/screens/MapScreen.tsx

Add to the incidents query:

.gt('verification_level', 0)   // ONLY verified on map

Add severity-based pin colours:

const getSeverityColor = (severity) => {

if (severity >= 5) return '#EF4444';  // red

if (severity >= 4) return '#F97316';  // orange

if (severity >= 3) return '#EAB308';  // yellow

return '#BEF264';                     // light green

};

## Priority 5 — Port Chat to Vercel Web App

The Vercel web app already has a working group-chat.tsx component. It already uses Supabase Realtime + polling + optimistic UI. The group detail page already renders it. Nothing needs to be ported — it IS working. The task here is to confirm the Supabase Realtime is enabled on the group_messages table in the Supabase dashboard (Replication must be turned on for that table).

## Priority 6 — Fix Voucher & Subscription Redemption

File: mobile/src/screens/SubscribeScreen.tsx

The correct voucher redemption flow (from Vercel scripts/025_update_redeem_voucher_function.sql):

// Validate

const { data: voucher } = await supabase

.from('vouchers')

.select('*, plans(*)')

.eq('code', code.trim().toUpperCase())

.eq('is_used', false)

.maybeSingle();

// Mark used

await supabase.from('vouchers').update({

is_used: true, used_by: userId, used_at: new Date().toISOString()

}).eq('code', code.trim().toUpperCase());

// Create subscription

const expires = new Date();

expires.setDate(expires.getDate() + voucher.plans.period_days);

await supabase.from('user_subscriptions').insert({

user_id: userId, plan_id: voucher.plan_id,

status: 'active', started_at: new Date().toISOString(),

expires_at: expires.toISOString()

});

## Priority 7 — Add Missing Screens (Mobile)

These screens are missing entirely and need to be created:

- NotificationsScreen.tsx — query notifications table where user_id = currentUser. Show notification type icons and messages. Mark read on tap.

- SearchScreen.tsx — text search across incidents (title/description), groups (name), and profiles (display_name). Use Supabase .ilike() for case-insensitive search.

- PublicProfileScreen.tsx — show another user's profile by ID, with follow/unfollow button.

Add follow/unfollow button to existing ProfileScreen for viewing other users.

# 7. Key Database Table Reference

These are the tables the Replit dev is most likely to get wrong. All confirmed from Vercel SQL scripts:

| Table | Key Columns | Notes / Common Mistakes |
| --- | --- | --- |
| incidents | type_id, title, description, town, lat, lng, geohash, area_radius_m, created_by, verification_level | Do NOT send: status, category, street_address, suburb. Extra fields cause error 23514. |
| incident_media | incident_id, path, mime | path is relative (e.g. userId/incidentId/file.jpg). Build full URL with supabaseUrl + /storage/v1/object/public/incident-media/ |
| plans | id, name, price_cents, period_days | Replit incorrectly calls this 'subscription_plans'. Correct name is 'plans'. |
| user_subscriptions | user_id, plan_id, status, started_at, expires_at | Join to 'plans' not 'subscription_plans'. Check: status='active' AND expires_at > now() |
| vouchers | code, is_used, used_by, used_at, plan_id | is_used is boolean. After redemption set is_used=true, used_by=userId, used_at=timestamp. |
| incident_reactions | incident_id, user_id, reaction_type | reaction_type values: 'helpful', 'not_helpful', 'verified', 'love', 'confirm' |
| comments | incident_id, author, body, image_url | Author field is 'author' not 'user_id'. body is the text. |
| group_messages | group_id, user_id, message, image_url, video_url, expires_at | Only last 24h of messages shown. Real-time must be enabled on this table in Supabase dashboard. |
| user_follows | follower_id, following_id | To get followers: .eq('following_id', userId). To get following: .eq('follower_id', userId) |
| notifications | user_id, type, metadata, is_read, created_at | Types include: new_follower, incident_comment, group_message |

# 8. What to Copy Where

## From Replit Web App → Mobile App (group chat)

The Replit web app's group chat polling pattern (refetchInterval: 3000ms via React Query) should be translated to the mobile GroupChatScreen as setInterval(loadMessages, 3000) in a useEffect — see Priority 1 fix above.

## From Vercel Web App → Mobile App (chat enhancement)

Once polling is working, add Supabase Realtime on top (Priority 1 fix already includes this). The Vercel components/group-chat.tsx is the complete reference — it shows how to combine postgres_changes subscription + polling fallback + optimistic message display.

## From Vercel Web App → Replit Web App (nothing needed)

The Replit web app's group chat is already functional. The Vercel web app's chat is also already functional (it never broke — it uses Supabase Realtime directly). No porting is needed between the two web apps for chat.

## DO NOT Copy from Replit to Vercel

The Vercel codebase is the authoritative original. Do not copy anything from Replit back to Vercel. If the Vercel web app is missing the chat feature it is because Supabase Realtime is not enabled on the group_messages table in the Supabase dashboard — enable it there, not by changing code.

# 9. Summary — Prioritized Fix List

In order of impact:

| # | Fix | Asset | Impact |
| --- | --- | --- | --- |
| 1 | Add real-time + polling to mobile GroupChatScreen | Mobile App | 🔴 Chat broken without this |
| 2 | Fix /api/upload to use Supabase Storage, return {url:} | Replit Server | 🔴 All image uploads broken |
| 3 | Change 'subscription_plans' → 'plans' everywhere in api.ts | Mobile App | 🔴 All subscription checks fail |
| 4 | Add .gt('verification_level',0) to map query + severity pin colours | Mobile App | 🟡 Wrong data shown on map |
| 5 | Fix voucher redemption: correct field names & table joins | Mobile App | 🟡 Vouchers unusable |
| 6 | Fix image URL construction in FeedScreen + IncidentDetailsScreen | Mobile App | 🟡 Post images all broken |
| 7 | Enable Supabase Realtime on group_messages table (dashboard) | Supabase Config | 🟡 Vercel chat may not live-update |
| 8 | Add NotificationsScreen + SearchScreen | Mobile App | 🟡 Missing features |
| 9 | Add follow/unfollow buttons to ProfileScreen | Mobile App | 🟡 Follower system incomplete |
| 10 | Add 'View Incident' popup when map pin tapped | Mobile App | Low |

End of Analysis — Ngumus Eye Replit vs Vercel Gap Report